# Project Proposal

Proposal for Membership Management, Blacklist System, Hiring Portal & GPS Attendance System

This document outlines a comprehensive plan to develop two major systems and one module for the Kantipur Security Service Pvt. Ltd. (कान्तिपुर सुरक्षा सेवा प्रा. लि) and  Security Entrepreneurs Association (सुरक्षा व्यवसायी संगठन) : 
1. System 1: Membership Management, Worker Blacklist & Hiring Portal
2. System 2: GPS-Based Mobile Attendance App

✅  Phase 1: Membership Management System

🔐 Key Features:

- Member Login System

  - Each enterprise/member receives their own login credentials.

  - Dashboard access based on user role: Member, Admin, Superadmin.

- Superadmin Verification

  - New members or companies are only activated after Superadmin verification.

  - Upon verification, the system sends a Welcome Alert via email, confirming membership activation.

- Membership Expiry Reminders

  - Automatic notifications sent 1 month before expiry (Email).

  - If not renewed, membership is marked as “Inactive”.

- ✅ Blacklist System (for Workers, Not Members)

  - Workers who are involved in misconduct, fraud, or criminal activity in any enterprise can be blacklisted.

  - Blacklisted workers:
• Are recorded with a reason and proof (optional).
• Will appear in a separate Blacklist Report accessible by Superadmin and all verified members.
• Cannot be registered again in another company without Superadmin review.

✅ Phase 2: Job Application & Enterprise Hiring Portal

👤 Key Features:

- Online Job Application Form

  - Job seekers can apply to security companies.

  - Upload photo, citizenship, contact info, past job experience, etc.

- Enterprise Dashboard

  - Enterprises can:
• View incoming applications
• Shortlist, hire, or reject candidates
• Download data for internal records

🔔 Communication System

- After Verification Alert:
• Members receive a system-generated confirmation email after approval.

- Pre-Expiry Alert:
• Notifications sent 1 month and 7 days before membership expires.

- Blacklist Notification:
• If any company blacklists a worker, Superadmin is alerted immediately.

### Estimated Time Period:

⏳ Duration: 1 to 3 months (design, development, testing, training & deployment)

## Estimated Cost Breakdown (System 1)

| Module | Description | Cost (NPR) |
| --- | --- | --- |
| Membership System | Login, verification, expiry alerts | 50,000 |
| Worker Blacklist | Misconduct reporting & record | 20,000 |
| Hiring Portal | Public form + enterprise dashboard | 40,000 |
| Email Integration | Alerts: expiry, welcome, blacklist | 10,000 |
| Hosting + Domain | 1 year, with SSL | 10,000 |

# System 2: GPS-Based Mobile Attendance App

A mobile application and backend system to track employee attendance using GPS technology. This ensures accurate location-based check-ins and provides an admin map view dashboard.

Key Features:

- Employee login & location-based check-in/out

- GPS + timestamp logging

- Laravel API backend

- Admin dashboard with Google Maps

- Attendance filtering

## Estimated Cost Breakdown (System 2)

| Module | Description | Cost (NPR) |
| --- | --- | --- |
| Mobile App | Vue.js + Capacitor | 45,000 |
| Laravel API | Backend logic & sync | 45,000 |
| Admin Dashboard | Map view & filters | 30,000 |
| Database + Testing | Setup, QA | 10,000 |
| Hosting + Domain | Server, SSL | 10,000 |
| Play Store Publishing | One-time | 10,000 |

# Final Summary

| System | Status | Duration | Cost (NPR) |
| --- | --- | --- | --- |
| System 1 | Ready for Development | 1–3 months | 130,000 |
| System 2 | Under Study | 1–2 months (post-study) | 150,000 |
| Grand Total |  |  | 280,000 |

### Payment Terms:

An advance payment of 50% of the total project cost (i.e. NPR 140,000) is required to initiate the project.
The remaining 50% shall be settled upon final delivery and deployment.
Payments can be made via bank transfer, eSewa, Khalti, or other mutually agreed methods.

### Annual Recurring Cost (After Year 1):

The following costs may apply annually after the first year for system maintenance and services.

Hosting + Domain Renewal (including SSL): Approx. NPR 10,000
(Subject to change based on hosting provider rates in the future)

- System Maintenance & Minor Updates :  NPR 15,000

- Google Services (Maps API, if applicable): Currently within the free tier,
(However, pricing may vary in the future depending on Google policy or usage limits)

Estimated Annual Cost (Total): NPR 25,000+, depending on service provider and usage policies.

We believe this system will elevate the transparency, credibility, and technological advancement of your association. It will not only simplify day-to-day operations but also add a protective layer against misconduct in the security industry.

We look forward to your positive response and are happy to present a demo upon request.

Warm regards,
Sudip Thapa
J.T. Investment Pvt. Ltd.
Kumaripati, Lalitpur, Nepal

📞 9841230142
📧 info@ypnepal.com
🌐 ypnepal.com